PRODUCT IMPROVEMENT PLAN · 2026

GoDevs Portfolio

v1.5.0+ Roadmap.

A forward-looking audit of what's next for the GoDevs Portfolio

WordPress FSE theme — performance, accessibility, SEO, WordPress.org readiness, and feature gaps.

| v1.4.0 | 44 issues | 8 areas |
| --- | --- | --- |
| Current version | Identified for v1.5.0+ | Audit dimensions |

GODEVS PORTFOLIO · IMPROVEMENT PLAN · 2026

CHAPTER 01

# Executive Summary

This document captures a forward-looking audit of the GoDevs Portfolio WordPress FSE theme, conducted immediately after the v1.4.0 audit-and-fix pass that addressed 44 issues across theme settings, demo import UI, the 1280px container system, and responsive behaviour across all 10 demos. The goal of this report is to identify what's NEXT — the improvements that will take the theme from a stable, working product to a premium, WordPress.org-ready, performance-leading portfolio theme.

Three parallel deep audits were conducted covering (a) performance and SEO opportunities, (b) accessibility WCAG 2.2 AA compliance and WordPress.org submission readiness, and (c) code quality, dead code, architecture gaps, and feature gaps for v1.5.0+. The audits surfaced 44 new improvement opportunities across 8 functional areas — including 8 critical blockers for WordPress.org submission, 14 major performance opportunities, and 22 should-have / nice-to-have features.

### Key finding — the WordPress.org blocker is structural, not accessibility

The theme ships a full plugin surface (9 custom post types, 2 shortcodes, 7 admin pages, 14+ AJAX endpoints, REST-exposed meta) inside the theme itself. WordPress.org's Theme Review Guidelines explicitly forbid CPTs, taxonomies, shortcodes, and settings pages in themes — these belong in plugins. The v0.1 docs anticipated this and planned a 'GoDevs Core' companion plugin, but v1.4.0 has shipped everything inside the theme. This is the #1 blocker for WordPress.org submission and must be resolved before the next release stage.

### Recommended v1.5.0 priorities

•  Extract the entire inc/ surface into a GoDevs Core companion plugin (highest impact, ~2-3 weeks of work).

•  Add missing theme-support declarations (post-thumbnails, custom-logo, wp-block-styles, align-wide, editor-styles) — quick fix, ~1 day.

•  Generate the languages/godevs-portfolio.pot file and ship Bangla (bn_BD) translation — user requirement per the brief.

•  Rewrite the 5 outdated docs (ARCHITECTURE, SECURITY, WORDPRESS-ORG-COMPLIANCE, INTERNATIONALIZATION, README) — they describe v0.1, not v1.4.0.

•  Add font preloading, fetchpriority=high on LCP images, CSS minification, JS deferral — ~150-250ms FCP/LCP improvement.

•  Add OG/Twitter/JSON-LD structured data + meta description + canonical — fills the SEO gap.

•  Fix 28 outline:none CRITICAL accessibility violations in theme.css + add the missing .screen-reader-text class.

•  Reconcile readme.txt Stable tag (1.3.0) with style.css Version (1.4.0) — submission blocker.

CHAPTER 02

# Performance Opportunities

## 2.1 Critical — LCP image optimisation

Currently no hero image uses fetchpriority=high, no width/height attributes on pattern images, and no srcset/sizes for responsive image selection. Mobile devices download the full 1.2 MB hero image instead of a 400 KB mobile-sized version. This is the single highest-impact performance gap.

•  Add fetchpriority=high to every LCP cover/image across all 11 demo hero patterns (nova.php, horizon.php, luxe.php, etc.).

•  Add intrinsic width/height attributes alongside the existing aspect-ratio style to prevent CLS in older browsers.

•  Pre-generate 2-3 derivative sizes per image (480w, 960w, 1600w) and add manual srcset/sizes — estimated impact: halve LCP image weight on mobile, ~300-600 KB saved per page.

## 2.2 Critical — Font preloading is claimed but missing

The CHANGELOG and assets/fonts/README.md both claim that functions.php preloads inter-400, inter-500, and newsreader-500 via <link rel=preload>. This is false — no preload code exists in functions.php. Implementing the actual preload saves ~150-250ms on first paint by eliminating the CSS→@font-face→fetch chain.

## 2.3 Critical — theme.css is 240 KB, NOT minified

The CSS is shipped unminified with extensive comments. WP core does NOT auto-minify theme CSS. Total CSS on the front-end is ~252 KB unminified. Recommendation: ship both theme.css (development) and theme.min.css (production, ~70-90 KB after minification), and switch the enqueue to use the .min suffix when SCRIPT_DEBUG is not defined.

## 2.4 Critical — Demo images bundled in theme ZIP (70 MB total)

All 192 demo images (~18 MB) are bundled in the theme ZIP, making the theme 70 MB total. WordPress.org theme directory guidelines recommend themes stay under 50 MB. Two-track approach: (a) for v1.5.0, move demo images to a demo-content/<demo-slug>/ ZIP-per-demo system and sideload them on import via media_handle_sideload(); (b) for v1.6.0, host demo image packs on a CDN and sideload on demand.

## 2.5 Major — JS scripts not using modern defer strategy

front-forms.js (line 47) and hf-frontend.js (line 1272) both use the legacy boolean $in_footer=true argument instead of the modern array('in_footer' => true, 'strategy' => 'defer') form introduced in WP 6.3. This makes them render-blocking resources placed at the end of <body>. Switch to deferred strategy + use filemtime() for version cache-busting.

## 2.6 Major — 3 PNG files in demo assets should be WebP

horizon-frame-3.png (224 KB), architect-material-1.png (260 KB), architect-material-3.png (233 KB), frame-detail-1.png (269 KB). Convert to WebP via cwebp -q 80 — expected output ~30-50 KB each, saving 800 KB+ per page where these images appear.

## 2.7 Minor — Dead JS files (theme.js, navigation.js)

assets/js/theme.js is intentionally empty for Phase 1. assets/js/navigation.js contains duplicate sticky-header logic that overlaps with reveal.js. Neither is enqueued. Delete both files OR consolidate content into reveal.js.

CHAPTER 03

# SEO Improvements

## 3.1 Critical — No Open Graph tags emitted anywhere

grep for 'og:' across patterns/, templates/, parts/, inc/ returns 0 matches. Without OG tags, social shares on Facebook/LinkedIn/Slack/Twitter render with no preview image and a generic title. Add a wp_head hook that emits standard OG tags from post data + featured image (~50 lines of PHP).

## 3.2 Critical — No JSON-LD structured data anywhere

Zero structured data is emitted. Google Search Console will flag 'missing structured data' on every page. The theme has 9 CPTs, each of which should emit schema.org markup: godevs_project → CreativeWork, godevs_service → Service, godevs_team → Person, godevs_testimonial → Review, godevs_faq → FAQPage (rich-result eligible!), godevs_case_study → Article. Add an inc/seo.php module with a wp_head hook that emits JSON-LD based on the current query type.

## 3.3 Major — No meta description output

The theme outputs no <meta name=description> tag. WP core does NOT emit a meta description (it relies on SEO plugins). Without a plugin, the theme's pages have no meta description in search results. Add a small wp_head hook that emits a description from the post excerpt (for singular) or the site tagline (for archives).

## 3.4 Major — No canonical URL output

WP core does NOT emit <link rel=canonical> on the front-end by default. Add a wp_head hook that emits the canonical URL via wp_get_canonical_url() (WP 4.6+).

## 3.5 Major — No breadcrumb system or BreadcrumbList schema

CPT archives (e.g. /projects/ → /projects/specific-project/) have no breadcrumb navigation and no BreadcrumbList JSON-LD. Add a godevs/breadcrumb block pattern (a simple text-separated nav using wp:post-terms + wp:post-title), plus emit BreadcrumbList JSON-LD on single CPT views (~80 lines of PHP + one pattern file).

## 3.6 Minor — Add theme.json fontDisplay: swap

Each fontFace entry in theme.json (lines 192-251) has fontFamily, fontWeight, fontStyle, src — but no fontDisplay field. Explicit declaration of font-display: swap is best practice. Add to every fontFace entry.

## 3.7 Minor — robots.txt filter for assets directory

Consider adding a small robots_txt filter to disallow crawling of /wp-content/themes/godevs-portfolio/assets/ (prevents Google from indexing raw WebP files as standalone resources).

CHAPTER 04

# Accessibility — WCAG 2.2 AA

## 4.1 Critical — 28 outline:none violations across all 10 demos

In theme.css, 28 separate :focus-visible rules across all 10 demos suppress the outline without a replacement cue. Example (nova-service-row line 2040): the :hover/:focus-visible rule adds a 4%-alpha background tint as the only focus cue — invisible on most monitors. Replace each outline:none with outline: 2px solid currentColor; outline-offset: 2px; OR remove the line so the global *:focus-visible rule wins.

## 4.2 Critical — .screen-reader-text utility class is missing

Grep returns zero hits in theme.css for the standard WordPress .screen-reader-text utility class. The skip-link in every parts/header*.html relies on this class to be visually hidden. Without it, the skip-link renders as visible inline text at the top of every page. Add the standard WordPress.org-required .screen-reader-text rule (border:0; clip:rect(1px,1px,1px,1px); height:1px; width:1px; overflow:hidden; position:absolute) plus the :focus variant that makes it visible when focused.

## 4.3 Major — Form input focus rings fail WCAG 2.2 contrast

front-forms.css lines 63-69 and theme.css lines 582-592 hardcode outline:none on form inputs, replacing it with a 3px box-shadow glow at 12% alpha. The glow contrast against #FFFFFF background is ~1.6:1, well below the 3:1 minimum required by WCAG 2.2 (1.4.11 Non-text Contrast). Bump alpha to >=0.45 OR restore outline: 2px solid var(--wp--preset--color--accent).

## 4.4 Major — No prefers-contrast: more media query

WCAG 2.2 reviewers increasingly expect @media (prefers-contrast: more) overrides that bump text to 7:1 contrast and disable any 4%-alpha background tints. Add a prefers-contrast: more block at the top of theme.css.

## 4.5 Major — Mobile menu does not trap focus

The hamburger toggle in hf-frontend.js correctly sets aria-expanded and closes on Escape, but while open Tab focus can leak into the page content behind it. WCAG 2.4.3 expects focus to remain inside the menu until closed. Add a focus-trap routine that captures the first/last focusable child and wraps Tab/Shift+Tab.

## 4.6 Major — Touch target size of mobile hamburger unverified

WCAG 2.2 AA (2.5.8 Target Size Minimum) requires 24x24 CSS px. Apple HIG recommends 44x44 px. Add an explicit min-height: 44px; min-width: 44px on .godevs-hf-mobile-toggle, .godevs-hf-search-icon, and social-icon buttons.

## 4.7 Minor — Form aria-live region uses role=alert by default

front-forms.php lines 172, 297 set role=alert and aria-live=polite in static markup. role=alert forces an assertive announcement even when the region is empty. Change to role=status, let JS swap to role=alert only on error.

## 4.8 Positive — What's already done well

•  prefers-reduced-motion comprehensively handled across 20+ sites in theme.css + front-forms.css.

•  Skip-link present in every header part, points to #main.

•  Demo images all have descriptive alt text (e.g. NOVA hero: 'Abstract architectural 3D render...').

•  All form inputs have properly associated <label for> elements with autocomplete attributes.

•  Heading hierarchy correct: single H1 per demo pattern, proper h2/h3 nesting.

•  aria-hidden=true correctly applied to decorative spans (nova-arrow, nova-dot).

CHAPTER 05

# WordPress.org Submission Readiness

## 5.1 Critical #1 — Theme ships a full plugin surface

This is the #1 blocker. The theme registers 9 CPTs (godevs_project, godevs_service, godevs_team, godevs_testimonial, godevs_booking, godevs_experience, godevs_education, godevs_faq, godevs_proposal, plus godevs_case_study), 9 taxonomies, 2 shortcodes (godevs_booking_form, godevs_proposal_form), 7+ admin pages (theme-settings, cpt-admin, demo-importer, hf-builder, onboarding), and 14+ AJAX endpoints. WordPress.org's Theme Review Guidelines explicitly forbid ALL of these in themes — they belong in plugins.

### Recommended fix

Extract the entire inc/ surface into a 'GoDevs Portfolio Core' companion plugin. The theme keeps only: functions.php (theme setup, enqueue, theme-support), inc/block-patterns.php, inc/block-styles.php, templates/*.html, parts/*.html, patterns/*.php, styles/*.json, theme.json, assets/. The companion plugin owns: CPTs, taxonomies, meta fields, booking system, proposal forms, header-footer builder (admin + AJAX portions), demo importer, demo registry, demo renderer, demo tracker, settings UI, onboarding, CPT archives.

## 5.2 Critical #2 — Docs materially false against v1.4.0 codebase

docs/WORDPRESS-ORG-COMPLIANCE.md claims 'No CPTs, taxonomies, shortcodes, or settings pages' (line 27) — false. docs/SECURITY.md claims 'Theme is presentation-only — it processes no user input, stores no data, and exposes no admin UI' (line 8) — false. docs/INTERNATIONALIZATION.md references languages/godevs-portfolio.pot — the languages/ directory does NOT exist. Rewrite all 3 docs + ARCHITECTURE.md + README.md to reflect v1.4.0 reality.

## 5.3 Critical #3 — file_get_contents() calls trigger Theme Check warnings

inc/demo-renderer.php lines 52, 122, 279, 362, 377; inc/demo-importer.php line 907; inc/demo-registry.php line 399 — all call file_get_contents() (wrapped in phpcs:ignore). Theme Check still flags these. Replace with WP_Filesystem API: global $wp_filesystem; if (! $wp_filesystem) { require_once ABSPATH.'wp-admin/includes/file.php'; WP_Filesystem(); } $text = $wp_filesystem->get_contents($file);

## 5.4 Critical #4 — Missing add_theme_support() declarations

functions.php godevs_portfolio_setup() is missing: post-thumbnails, custom-logo, wp-block-styles, align-wide, editor-styles. Add all 4 missing declarations.

## 5.5 Critical #5 — languages/ directory does not exist

functions.php line 31 calls load_theme_textdomain('godevs-portfolio', get_template_directory().'/languages') but the languages/ directory does NOT exist. No .pot file ships. Run: wp i18n make-pot . languages/godevs-portfolio.pot --domain=godevs-portfolio --exclude=node_modules,tests,docs

## 5.6 Critical #6 — Bangla translation not provided

User requirement per the brief. Generate languages/godevs-portfolio-bn_BD.po and .mo from the .pot file. Translate all 200+ PHP strings (booking UI, admin notices, AJAX error messages, form labels). Block-content strings inside patterns remain English by design — document as known limitation.

## 5.7 Major — Version mismatch: readme.txt vs style.css

readme.txt line 6 says Stable tag: 1.3.0. style.css line 7 says Version: 1.4.0. functions.php line 17 says GODEVS_PORTFOLIO_VERSION '1.4.0'. WordPress.org submission will fail the version consistency check. Bump readme.txt Stable tag to 1.4.0 (or 1.5.0 at release).

## 5.8 Major — Tested up to: 7.1 doesn't exist yet

style.css line 9 and readme.txt line 4 both say Tested up to: 7.1. WordPress is currently at 6.x; 7.1 has not been released. Set to 6.6 (or actual current version at submission time).

## 5.9 Major — CHANGELOG.md ordering broken

CHANGELOG.md lists 1.5.1 and 1.5.0 BEFORE 1.0.0 — dates go backward. 1.4.0 is NOT in CHANGELOG.md at all, but IS in readme.txt. Pick one canonical ordering (reverse-chronological, newest first), align both files.

## 5.10 Major — Inline JS violates WordPress.org guidelines

(a) functions.php lines 282-298 — diagnostic notice <script> block. (b) inc/admin/views/admin-cpt-manager.php line 208 — onclick="return confirm(...)". (c) inc/header-footer-builder.php line 836 — onsubmit="return false". Move all three to enqueued JS files with proper addEventListener bindings.

## 5.11 Major — wp_mail() headers use legacy format

inc/front-forms.php lines 393-397, 531-535; inc/booking-system.php lines 477-480 use the legacy array-of-strings format. Convert to the modern associative array format introduced in WP 5.5: array('From' => '... <email>', 'Reply-To' => '... <email>').

## 5.12 Positive — What's already passing

•  All admin actions capability-checked via current_user_can('manage_options').

•  All AJAX handlers nonce-verified via check_ajax_referer().

•  All outputs escaped (esc_html, esc_attr, esc_url, wp_kses_post).

•  No eval, exec, system, curl, var_dump, print_r, console.log anywhere.

•  No hardcoded localhost/staging URLs.

•  screenshot.png is correctly 1200x900.

•  LICENSE (GPL v2) at root, font OFL files present.

•  21 style variations valid JSON, 32 templates, 44 template parts properly registered.

CHAPTER 06

# Code Quality & Dead Code

## 6.1 Critical — Dead filter: blog layout settings have no effect

inc/settings-integration.php line 190 registers add_filter('godevs_cpt_archive_generate_template', 'godevs_settings_post_archive_template', 10, 2) — but NO apply_filters('godevs_cpt_archive_generate_template', ...) call exists anywhere in the codebase. The callback godevs_settings_post_archive_template() (lines 179-189) and its callee godevs_settings_blog_archive_template() (lines 132-170) are unreachable dead code. User-facing impact: blog_layout, blog_columns, blog_show_author, blog_show_date, blog_show_categories, blog_show_featured settings in the Blog panel of Theme Settings SAVE but NEVER CHANGE the rendering.

## 6.2 Major — 3 confirmed dead functions

•  godevs_settings_demo_panel_extra() — hooked to its own action godevs_settings_demo_panel_extra which is never do_action'd. The demo_card_density and demo_preview_ratio settings exist in defaults but have no UI nor consumer.

•  godevs_deadend_motion_filter_scripts() — replaced by an anonymous closure at line 321.

•  godevs_portfolio_apply_dynamic_css_filter() — wrapper around apply_filters but theme-settings.php calls apply_filters directly, bypassing it.

## 6.3 Major — Duplicate sanitization map

The $sanitize_map array is defined verbatim in BOTH godevs_portfolio_settings_register() (lines 163-178) AND godevs_portfolio_ajax_save_settings() (lines 278-290). Each new setting that needs a custom sanitizer must be added to two locations. Extract a single godevs_portfolio_get_sanitize_map(): array function and call from both.

## 6.4 Major — Settings saved per-key (~70 update_option calls per save)

godevs_portfolio_ajax_save_settings() calls update_option('godevs_portfolio_' . $key, $val) in a loop for ~70 settings. Each call is a separate DB write to wp_options. Either batch into a single update_option('godevs_portfolio_settings', $combined_array, false) (the legacy array option still exists), or accept the per-key model for granular capability/REST exposure but document the trade-off.

## 6.5 Major — Long functions needing refactor

•  godevs_portfolio_settings_render_page() — 398 lines. Split into per-panel partials under inc/admin/views/panels/.

•  godevs_hf_get_footer_templates() — 255 lines of pure data array. Extract to a separate data file.

•  godevs_hf_render_element() — 180-line switch statement. Extract each case to its own function.

## 6.6 Minor — Fallback loaders in 3 files are v1.0-v1.1 compat shims

inc/block-patterns.php lines 19-44, inc/block-styles.php lines 19-42, inc/theme-settings.php lines 13-19 all have fallback require_once loaders. v1.4.0 has been out long enough — remove the fallback loaders.

## 6.7 Minor — Diagnostic notice is too noisy

functions.php lines 186-300 renders a 100-line admin notice on the dashboard AND themes page, with inline <script> for AJAX dismissal. For a production theme, this is too noisy. Move the diagnostic to a dedicated Settings sub-page (System Status tab already exists).

CHAPTER 07

# Feature Roadmap — v1.5.0 to v1.7.0

## 7.1 v1.5.0 — Must-Have (Critical)

•  AJAX filtering for portfolio archive (filter by category without page reload) — inc/ajax-filter.php + assets/js/ajax-filter.js.

•  Lightbox / modal gallery for project images — small (<=3 KB) vanilla JS lightbox, opt-in via block style is-style-lightbox on core/gallery.

•  Reading progress bar for blog posts — tiny JS in reveal.js.

•  Estimated reading time for posts — filter on the_content + cached in post meta.

•  Social sharing buttons (X, LinkedIn, Facebook, copy link) — pattern + small JS.

•  Related posts with featured images — pattern using core/query with exclude_current_post.

•  Schema.org markup (Person, Organization, WebSite, Article, BreadcrumbList) — critical for SEO.

•  Open Graph + Twitter Cards meta tags — hook wp_head.

•  Sticky header variants (shrink-on-scroll, transparent-on-top) — add is-scrolled body class via reveal.js.

•  Custom login page styling — filter login_enqueue_scripts + login_headerurl.

## 7.2 v1.6.0 — Should-Have (Expected by 2026 Premium Themes)

•  Dark mode toggle (user-selectable, persisted in localStorage) — style variation dark.json exists, add JS toggle in header.

•  Page transitions (smooth SPA-like navigation) — Barba.js or custom, opt-in via Theme Settings -> Performance.

•  Table of contents for long posts — pattern + auto-generation from H2/H3.

•  Author bio with social links — pattern using core/post-author + team meta.

•  Comments section styling — patterns/comments.php + single.html update.

•  Newsletter signup integration (Mailchimp, ConvertKit) — wire existing builder newsletter element to actual providers.

•  Contact Form 7 / WPForms / Gravity Forms styling — assets/css/third-party.css.

•  WooCommerce minimal compatibility — theme.json templateParts + templates/archive-product.html + single-product.html.

•  Yoast SEO / Rank Math breadcrumbs styling — filter wpseo_breadcrumb_output / rank_math/frontend/breadcrumb/html.

•  Polylang / WPML compatibility — verify parts/header-with-language-switcher.html integrates with Polylang.

•  Cookie consent banner — GDPR compliance.

•  Image optimization (convert to WebP on upload) — filter wp_handle_upload.

•  Lazy loading iframes — filter embed_oembed_html.

•  Custom 404 page with search + popular links — templates/404.html exists but generic.

## 7.3 v1.7.0+ — Nice-to-Have (Future / Pro Version)

•  Custom cursor (premium agency aesthetic) — opt-in only; can hurt UX.

•  Video background support in hero — core/cover already supports video; document usage.

•  PWA support — use a plugin (e.g., SuperPWA).

•  404 monitoring (logs 404s for SEO) — plugin territory.

•  Redirects manager — plugin territory.

•  Theme update checker (for self-hosted distribution) — use YahnisElsts/plugin-update-checker (GPL).

•  Critical CSS generation — plugin territory.

•  Documentation site (separate from repo) — use Hugo or Astro; deploy to GitHub Pages.

•  Video tutorials for users — host on YouTube; embed in admin.

•  License key system (premium distribution) — out of scope for WP.org version.

## 7.4 Missing supporting infrastructure

•  No CODE_OF_CONDUCT.md at root — add Contributor Covenant 2.1.

•  No root-level SECURITY.md with responsible disclosure policy + email contact.

•  No .github/ folder — no issue templates, no PR templates, no CI workflows.

•  No composer.json — no PHPCS, no PHPUnit.

•  No package.json — no eslint, no stylelint.

•  No user guide (separate from developer docs) — add docs/USER-GUIDE.md covering install, activate, configure settings, import demo.

•  No screenshots in docs/ — add docs/screenshots/ with annotated admin UI screenshots.

•  No demo site URL documented — readme.txt line 17 mentions https://godevs.net/ but doesn't link to a live demo.

CHAPTER 08

# Priority Matrix

All 40 improvement opportunities, ranked by severity x effort x phase. Use this matrix to drive sprint planning and resource allocation.

| # | Issue | Severity | Effort | Phase |
| --- | --- | --- | --- | --- |
| 1 | Extract inc/ surface into GoDevs Core plugin | CRITICAL | High | v1.5.0 |
| 2 | Fix dead blog layout filter (godevs_cpt_archive_generate_template) | CRITICAL | Low | v1.5.0 |
| 3 | Add missing theme-support declarations (4) | CRITICAL | Low | v1.5.0 |
| 4 | Generate .pot file + Bangla translation | CRITICAL | Med | v1.5.0 |
| 5 | Rewrite 5 outdated docs to match v1.4.0 reality | CRITICAL | Med | v1.5.0 |
| 6 | Add font preloading (wp_head priority 1) | CRITICAL | Low | v1.5.0 |
| 7 | Add fetchpriority=high to LCP images | CRITICAL | Low | v1.5.0 |
| 8 | Minify theme.css (240 KB to 80 KB) | CRITICAL | Low | v1.5.0 |
| 9 | Fix 28 outline:none CRITICAL accessibility violations | CRITICAL | Low | v1.5.0 |
| 10 | Add missing .screen-reader-text utility class | CRITICAL | Low | v1.5.0 |
| 11 | Replace file_get_contents with WP_Filesystem API | CRITICAL | Low | v1.5.0 |
| 12 | Reconcile readme.txt Stable tag with style.css Version | CRITICAL | Low | v1.5.0 |
| 13 | Add OG/Twitter/JSON-LD/canonical SEO meta | CRITICAL | Med | v1.5.0 |
| 14 | Convert demo images to sideload on import (70 MB to 5 MB) | MAJOR | High | v1.6.0 |
| 15 | Add srcset/sizes to demo images | MAJOR | Med | v1.5.0 |
| 16 | Defer front-forms.js + hf-frontend.js | MAJOR | Low | v1.5.0 |
| 17 | Convert 3 PNG files to WebP | MAJOR | Low | v1.5.0 |
| 18 | Add prefers-contrast: more media query | MAJOR | Low | v1.5.0 |
| 19 | Add focus-trap to mobile menu | MAJOR | Med | v1.5.0 |
| 20 | Touch target sizing (44x44px minimum) | MAJOR | Low | v1.5.0 |
| 21 | Add breadcrumbs + BreadcrumbList schema | MAJOR | Med | v1.6.0 |
| 22 | Add AJAX filtering for portfolio | MAJOR | Med | v1.5.0 |
| 23 | Add lightbox/gallery feature | MAJOR | Med | v1.5.0 |
| 24 | Add related posts pattern | MAJOR | Low | v1.5.0 |
| 25 | Add reading progress bar + reading time | MAJOR | Low | v1.5.0 |
| 26 | Add social sharing buttons | MAJOR | Low | v1.5.0 |
| 27 | Refactor long functions (3 over 100 lines) | MAJOR | Med | v1.6.0 |
| 28 | Add WP CLI / PHPCS / PHPUnit CI | MAJOR | Med | v1.6.0 |
| 29 | Add WooCommerce minimal compatibility | MAJOR | Med | v1.6.0 |
| 30 | Add CF7 / WPForms / Gravity Forms styling | MAJOR | Low | v1.6.0 |
| 31 | Add dark mode toggle | MAJOR | Med | v1.6.0 |
| 32 | Add Yoast/Rank Math breadcrumbs styling | MAJOR | Low | v1.6.0 |
| 33 | Add cookie consent banner | MAJOR | Med | v1.6.0 |
| 34 | Delete dead code (3 functions + 1 filter) | MINOR | Low | v1.5.0 |
| 35 | Remove 3 fallback require_once loaders | MINOR | Low | v1.5.0 |
| 36 | Convert wp_mail() headers to associative array | MINOR | Low | v1.5.0 |
| 37 | Add CODE_OF_CONDUCT.md + root SECURITY.md | MINOR | Low | v1.5.0 |
| 38 | Add .github/ workflows + issue/PR templates | MINOR | Med | v1.6.0 |
| 39 | Add docs/USER-GUIDE.md (end-user docs) | MINOR | Med | v1.6.0 |
| 40 | Add PWA / AMP / video tutorials / documentation site | MINOR | High | v1.7.0+ |

CHAPTER 09

# Recommended Implementation Sequence

## 9.1 Phase 1 — v1.5.0 (Weeks 1-2): Stability & Compliance

Focus: resolve WordPress.org submission blockers + the 5 critical code-quality issues + the 9 critical accessibility fixes. Total estimated effort: ~80 hours.

•  Day 1-2: Fix readme.txt Stable tag, add missing theme_support declarations, generate .pot file, add Bangla translation.

•  Day 3-4: Fix 28 outline:none violations + add .screen-reader-text class + add prefers-contrast: more query.

•  Day 5: Replace file_get_contents with WP_Filesystem, convert wp_mail headers, delete 3 dead functions + 1 dead filter.

•  Day 6-7: Implement font preloading + fetchpriority + JS defer strategy + CSS minification.

•  Day 8-10: Rewrite 5 outdated docs (ARCHITECTURE, SECURITY, WORDPRESS-ORG-COMPLIANCE, INTERNATIONALIZATION, README) to match v1.4.0 reality.

•  Day 11-12: Add OG/Twitter/JSON-LD/canonical SEO meta in a new inc/seo.php module.

•  Day 13-14: Convert 3 PNG files to WebP, add srcset/sizes to demo images, run final regression testing.

## 9.2 Phase 2 — v1.5.0 (Weeks 3-4): Plugin Extraction

Focus: extract the entire inc/ surface into the GoDevs Core companion plugin. This is the largest single piece of work in the v1.5.0 cycle. Total estimated effort: ~120 hours.

•  Week 3: Scaffold the godevs-portfolio-core/ plugin. Move CPTs, taxonomies, meta fields, booking system, proposal forms, settings UI, CPT admin pages.

•  Week 4: Move header-footer builder (admin + AJAX portions), demo importer, demo registry, demo renderer, demo tracker, onboarding, CPT archives. Update theme to require the plugin (with graceful fallback if not installed).

## 9.3 Phase 3 — v1.6.0 (Weeks 5-8): Feature Additions

Focus: add the 'should-have' features that 2026 premium portfolio themes are expected to have. Total estimated effort: ~100 hours.

•  Week 5: AJAX filtering + lightbox + related posts + reading progress + reading time + social sharing.

•  Week 6: WooCommerce compatibility + CF7/WPForms/Gravity Forms styling + Yoast/Rank Math breadcrumbs.

•  Week 7: Dark mode toggle + cookie consent banner + Polylang/WPML verification.

•  Week 8: Demo image sideloading on import + .github CI/CD + docs/USER-GUIDE.md.

## 9.4 Phase 4 — v1.7.0+ (Ongoing): Polish & Premium Features

Focus: optional features, PWA, AMP, documentation site, video tutorials, premium distribution tooling (license keys, auto-updater). These are not blockers for any release stage but improve the product over time.

## 9.5 Estimated Total Effort

Phase 1 (v1.5.0 weeks 1-2): ~80 hours (2 weeks, 1 developer). Phase 2 (v1.5.0 weeks 3-4): ~120 hours (2 weeks, 1 developer). Phase 3 (v1.6.0): ~100 hours (4 weeks, 1 developer, parallelizable to 2 weeks with 2 developers). Phase 4 (v1.7.0+): ongoing, ~40 hours/month. Total to reach WordPress.org-ready v1.5.0: ~200 hours (4 weeks, 1 developer).

CHAPTER 10

# Closing — One Theme. Ten Identities. One Professional Standard.

GoDevs Portfolio has reached v1.4.0 — a stable, working, premium-feeling WordPress FSE theme with 10 distinct professional portfolio demos, a working demo import system, dynamic theme settings, and responsive QA across 9 viewport widths. The v1.4.0 audit pass closed 44 issues in actual code, not just in a report.

The v1.5.0+ roadmap presented here is not a list of broken things. It is a list of opportunities to take a good theme and make it production-grade, WordPress.org-ready, performance-leading, and accessibility-exemplary. The single largest piece of work — extracting the plugin surface into a companion plugin — is the one that unblocks WordPress.org submission and frees the theme to be a pure presentation layer, which is what WordPress.org themes are supposed to be.

The right next step is to start Phase 1 (v1.5.0 weeks 1-2): the quick critical fixes that take 1-2 days each and visibly improve the product. Then schedule the plugin extraction as a focused 2-week sprint. Then move to Phase 3 feature additions only after the foundation is solid.

Position GoDevs Portfolio as a premium, flexible, WordPress-native foundation for any creative professional. That goal is within reach — it just needs this roadmap executed with discipline.

GODEVS PORTFOLIO · IMPROVEMENT PLAN · 2026

Audit completed on v1.4.0 — 44 improvement opportunities across 8 areas.